Goals

- Test with Ganglion hardware

- Integrate flanker task

- Code cleanup

- Documentation

- Unit testing

Sprint backlog

- Integrate with flanker task [Done, ~ 8 hrs]

- Documentation per function [Done, ~4 hrs]

- Update ReadMe [Done, ~2 hrs]

- Update help button to parse ReadMe [Done, ~2 hrs]

- Code cleanup [Done, ~3 hrs]

- Test with OpenBCI Ganglion [Done, ~6 hrs]

- Project site update with documentation [Done, ~2 hrs]

- Unit tests [Done, ~4 hrs]

- Add flag info to ReadMe [Done, ~3 hrs]

- Add port description [Done, ~1 hr]

- User guide document [Done, ~2 hrs]

- Development guide document [Done, ~2 hrs]

- Install/Deployment guide document [Done, ~2 hrs]

- Test plan/cases document [Done, ~2 hrs]

- FAQs/Gotchas document [Done, ~2 hrs]

- Detect ErrPs in real-time during task execution [Incomplete]

- Handle continuous (non-epoched) EEG data [Incomplete]

- App icon [Incomplete]

- Add final executable to repo [Incomplete]