DATE1 – 1/27/26

Ali Burkemper

- Tasks Completed: Ran through the MNE continuous data tutorials

- Tasks to do: Prelim project website

- Blockers: Having trouble finding a time to meet with Dr. Crawford when all members are available - Need to know what we should be working on next to be on track for sprint 1

Alexander Steffy

- Completed beginning of MNE tutorials

- Need to finish up MNE tutorials and website assignment

- Scheduling around "snow" day w/ team and Dr. Crawford

Sophia Kyemba

- Tasks completed: MNE tutorials intro through working with continuous data

- Tasks to do: prelim project website and make github

- Blockers: figuring out next steps and finding time to meet with Dr. Crawford

Brody Greene

- Tasks Completed: looked through the intro MNE tutorial and also the continuous data tutorials

- Tasks to do: Assisting with Prelim project website and get a basic environment together to do a more through MNE walkthrough

- Blockers: Other than scheduling I don't believe there are any

Will Mulhern

- Tasks Completed: Working through part of MNE tutorials

- Tasks to do: Finish MNE tutorials and prelim project website

- Blockers: Scheduling difficulties

DATE2 – 1/29/26

Ali Burkemper

- Completed prelim website, met with Cyber, met with Crawford

- Need to finish github repo setup, get more material from Crawford

- Trying to get a better understanding of what we need to do for sprint 1

Sophia Kyemba

- Tasks completed: met with Dr Crawford briefly after BCI

- Tasks to do: follow up and remind Crawford to send us new stuff to look over

- Blockers: actually starting coding, need direction from Crawford

Brody Greene

- Tasks completed: began to get a python environment set up locally

- Tasks to do: add the python environment to our GitHub repo and add a quick guide to the readme and add a bio to the project website

- Blockers: None for completing the above tasks

Will Mulhern

- Tasks completed: Finished MNE tutorials, met with cyber, created GitHub repo

- Tasks to do: Get tasks from Dr. Crawford, begin work on code

- Blockers: None

Alexander Steffy

- Finished MNE tutorials, met with cyber team, created website

- Finish website bios and GitHub repo, get new content from Dr. Crawford

- last minute scheduling with cyber team

DATE3 – 1/30/26

Sophia Kyemba

- Tasks completed: Emailed Crawford, got access to Udemy tutorial

- Tasks to do: complete Udemy tutorial

- Blockers: none

Ali Burkemper

- Tasks completed: Gained access to Udemy tutorial

- Tasks to do: complete udemy tutorial

- Blockers: none

Brody Greene

- Tasks completed: set up a basic python environment and readme on the main repo

- Tasks to do: complete the udemy tutorial Dr. Crawford sent us

- Blockers: none

Will Mulhern

- Tasks complete: Gained access to udemy course, added TA / prof to repo

- Tasks to do: Complete udemy tutorial

- Blockers: None

Alexander Steffy

- Submitted website and repo links, got new material from Dr. Crawford

- Complete the udemy tutorial

- finding professor and TA's github accounts

DATE4 – 2/2/26

Alexander Steffy

- Met with Crawford and went over udemy tutorial, got new video

- Complete MNE processing

- no major issues

Ali Burkemper

- Met with crawford, beginning udemy tutorial

- Finish Udemy, create colab notebook with working plotting from a chosen dataset

- Figuring out planning for the next few weeks

Will Mulhern

- Worked through some of Udemy course

- Work through more of Udemy course

- no blockers

Sophia Kyemba

- Tasks completed: Watched YouTube video Crawford sent, started Udemy tutorial, made colab workbook, met with Crawford

- Tasks to complete: watch more of Udemy course

- Blockers: none

Brody Greene

- Tasks completed: watched YouTube video Dr. Crawford sent and began Udemy tutorial and met with Dr. Crawford

- Tasks to complete: continue with the Udemy course

- Blockers: none

DATE5 – 2/3/26

Ali Burkemper

- Got an outline for what we need to do this week

- Upload colab example tonight

- Figuring out planning

Alexander Steffy

- Divided up tasks for MNE processing

- review preprocessing for different data sets

- scheduling and planning

Will Mulhern

- Continued working through Udemy

- Continue working through Udemy, begin working on displaying data using MNE

- No blockers

Sophia Kyemba

- Tasks completed: divided up next steps

- Tasks to complete: do tutorial steps with different datasets

- Blockers: trying to outline exactly what to complete for sprint 1

Brody Greene

- Tasks completed: Continued to work on the Udemy course

- Tasks to do: Do some more hands on testing and get more familiar with MNE, and add PyQt5 to our python environment

- Blockers: none

DATE6 – 2/5/26

Alexander Steffy

- Copied and began work on MNE processing

- Finish reviews and push edits

- No major issues

Sophia Kyemba

- Tasks completed: Started working with more datasets, met with Cyber

- Tasks to complete: Email Crawford about mtg Monday and ask about file formats we will use

- Blockers: most datasets Crawford gave us aren't in python format

Will Mulhern

- Began work on MNE

- Continue working on MNE

- No blockers

Brody Greene

- Tasks completed: Started working with some EEG datasets and added PyQt5 and pandas to our environment

- Tasks to do: Get familiar with PyQt5 and how porting some MNE functions to it might work

- Blockers: none

Ali Burkemper

- Tasks completed: Met with cyber, completed example data visualization with openNeuro dataset

- Tasks to complete: Figure out with Crawford his vision and next steps

- Blockers: Crawfords datasets are either not compatible or do not make sense with what he was originally planning for us to complete in sprint 1

DATE7 – 2/10/26

Ali Burkemper

- Met with Crawford and established a clearer goal for sprint 1. Divided work between group mates

- Begin reverse engineering MNE functions

- No pressing concerns

Brody Greene

- Tasks completed: began looking at and practicing with PyQt5

- Tasks to do: look into pyinstaller and see how that could be used for the deployment of our application

- Blockers: None

Sophia Kyemba

- Tasks completed: met with Crawford and set up development environment

- Tasks to do: begin reverse engineering MNE functions

- Blockers: none

Alexander Steffy

- Met with Crawford and nailed down the Sprint1 demo goals, divided tasks for the sprint

- Research MNE library and implement our own functions

- Rescheduling Monday meetings

Will Mulhern

- Worked on MNE

- Begin work on UI

- Blockers: None

DATE8 – 2/11/26

Will Mulhern

- Worked on UI

- Continue to work on UI and MNE functions

- Blockers: None

Sophia Kyemba

- Tasks completed: worked on MNE code

- Tasks to complete: split up MNE functions to develop

- Blockers: none

Alexander Steffy

- Finished MNE function, divided up GUI

- got access to Crawford's example gui, work on naming and other non-MNE functions

- Colab environment navigation

Brody Greene

- tasks completed: looked into PyQt5 and met with Dr. Crawford to go over some of the repos he has for reference

- tasks to do: Talk to Will and outline a basic UI

- Blockers: None

Ali Burkemper

- Completed no_MNE example and share with teammates

- Need to work on GUI/ pyinstaller

- No issues

DATE9 – 2/12/26

Sophia Kyemba

- Tasks completed: met with Cyber, looked through colab code

- Tasks to complete: rename functions and split up colab code into multiple files

- Blockers: none

Alexander Steffy

- Went over colab and gui structure with cyber

- Splitting colab code and function renaming

- no major issues

Ali Burkemper

- Met with Cyber, got running example without MNE

- Make GUI

- None

Will Mulhern

- Worked more on UI, met with cyber

- Continue work on UI

- Blockers: None

Brody Greene

- Tasks completed: Looked into PyInstaller and the repos Dr. Crawford sent over for how the GUI might work, talked with Will about how we might want to split up the UI work

- Tasks to do: Work on the GUI and get a basic outline of it done

- Blockers: None

DATE10 – 2/17/26

Ali Burkemper

- Got GUI working with the example no_mne file

- Need to improve small things and get deliverables for sprint 1 completed

- No issues

Brody Greene

- Tasks completed: worked on a basic GUI and outlined current bugs to fix

- Tasks to do: fix some of the bugs found when testing

- Blockers: None

Will Mulhern

- Worked on UI

- Continue working on UI + Implementing more functionality into the UI

- Blockers: None

Sophia Kyemba

- Tasks completed: split colab code into 3 python files by functionality and fixed GUI to work with them, met with Cyber

- Tasks to do: update gui so you can remove files

- Blockers: none

Alexander Steffy

- MNE file and function splitting and renaming, split remaining minor issues, updated cyber

- Meet with Dr. Crawford, fix graph display names to real names

- pull requests discussion/organization

DATE11 – 2/19/26

Ali Burkemper

- Completed response event highlighting in graph visualizer

- Need to complete deliverables/site update/meet with crawford

- None

Sophia Kyemba

- Tasks completed: Made it so you can remove .set files from gui without reopening window

- Tasks to complete: Update sprint and product backlogs

- Blockers: none

Alexander Steffy

- Updated graph names, split deliverables tasks, planned zoom

- Update reactive button coloring and logic

- moving meeting for Professor out of town earlier this week

Will Mulhern

- Worked on Gui aspects (topo map / all option)

- Continuing working on gui and create dark mode, work on sprint docs

- None

Brody Greene

- Tasks completed: worked on restructuring the repo and splitting main.py into separate files

- Tasks to do: begin working on the sprint retro presentation

- Blockers: none

DATE12 – 2/20/26

Ali Burkemper

- Split up presentation/sprint 1 deliverable work

- Need to do my slides on presentation & add deliverables to project site once finalized

- None

Brody Greene

- Tasks completed: Divided slides up between team members for the retro presentation

- Tasks to do: complete the slides assigned to me

- Blockers: none

Alexander Steffy

- Tasks completed: Divided slides, got clarification on Project Planning Doc

- Tasks to complete: slides, deliverables

- Teams meeting connection

Will Mulhern

- Divided up slides, worked on gui

- Finish final work on gui before sprint 1 prez, work on prez slides

- None

Sophia Kyemba

- Tasks completed: updated sprint and product backlog, divided up slides

- Tasks to complete: slide for presentation

- Blockers: none

DATE13 – 2/23/26

Brody Greene

- Tasks completed: had end of sprint meeting with Dr. Crawford and worked on the Sprint 1 retro presentation

- Tasks to do: detail my contributions for sprint 1 in the retro presentation

- Blockers: none

Alexander Steffy

- Tasks completed: project planning doc uploaded, slides info completed, met with Crawford to demo sprint 1

- Tasks to complete: slide structure and final debugging work

- Blockers: presentation time allowance for a dozen slides and full demo

Sophia Kyemba

- Tasks completed: met with Crawford, added docs and test data to repo, did project slides

- Tasks to complete: expand on AI slide

- Blockers: presentation time is short especially with live demo

Ali Burkemper

- Tasks completed: Fixed graph coloring, updated project site with deliverables, met with sponsor

- Task to complete: Finish presentation

- Blockers: Lot of information for slideshow

Will Mulhern

- Finished adding some final gui features

- Finish presentation

- None